**WEEK 1:**

* Run project by Sheldon, discuss direction

**WEEK 2:**

* Sketch out site map
* Register domain name

**WEEK 3:**

* Upload all my photos to tumblr blog
* Look into scripting details (what is needed to create a site that functions as I intend for LAbummer)
  + Photo upload/manager
    - Coppermine photo gallery script
  + User login/portfolio
    - PHP script?
  + Database management
    - mySQL lite?
      * Column for username
      * Column for geotag coordinates (either latitude longitude, or zipcode)

**WEEK 4:**

* Begin integration into site on LAbummer.com
* -UX/UI flow of website for user interaction
* digital mockups

**WEEK 5:**

* Send Axure html prototype to web coder and get clear direction of technical aspects and what is needed for implementation.
* Start coding

**Week 6:**

* Have functional prototype working on site in terms of page navigation

**Week 7:**

* Integrate scripts for user login

**Week 8:**

* Integrate scripts for user upload

**Week 9:**

* Finalize site content with enabling user ratings

**Week 10:**

* Market site
* Reach out to orgs/photobloggers
* Guerilla Art
* Sticker bombing